# UniStyle E-Commerce Test Plan

| Test Plan ID | TP-UNISTYLE-01 |
| --- | --- |
| Version | v1.0 |
| Date | 2025-10-19 |
| Project Name | UniStyle, E-Commerce Web App |
| Test Manager | Garam Yoon |
| Test Objectives | This test plan focuses on early defect detection and acceptance criteria validation for prioritized user stories. |
| Test Scope | API Testing - Authentication & JWT - Product CRUD - Cart & order services - Payment integrations System Testing - Core user-facing features - Role-based access via UI - Form validation & navigation User Acceptance Testing - End-to-end user scenarios - Usability & UX validation - Business acceptance criteria Figure 1: Test Scope Pyramid Unit Testing - Out of QA scope (handled by development) |
| Test Strategy | Testing Approach; Purpose. Black-box; Validate system behavior via inputs/outputs. Requirement-based; Validate prioritized requirements and AC. Risk-based; Focus on high-impact user stories. Exploratory; Find negative and edge cases. Manual; Verify new features. Automated; Enable regression and early detection. |
| Success Criteria | - All selected user stories are covered by testing - All related business rules are validated - All identified defects are logged and reported - Regression tests for stable features are automated |
| Risk Assessment | - Schedule constraints may impact test planning and execution. - Gaps between estimated and actual effort may affect testing efficiency. - Changes introduced during development may influence test prioritization and coverage. |
| Resources | Role; Name; Responsibilities. QA Engineer; Garam Yoon; API testing (Postman) System testing (Selenium) Manual User Acceptance Testing (UAT) Regression Testing Automation. |
| Dependencies | Dependency; Description. Testable User Stories; Selected user stories must be implemented to a testable state before execution. Approved Acceptance Criteria; Acceptance criteria for selected user stories must be clearly defined and agreed upon. Backend API Availability; Required APIs must be deployed and accessible. Database Readiness; Database schema and required test data must be available. Authentication & Authorization; JWT authentication and role-based access control must be correctly implemented. Third-Party Services; External services (e.g., payment gateways, image storage) must be available in test/sandbox mode. Dependency Stability; No critical dependency failures that prevent normal system behavior. Test Data Availability; Required test data must be prepared for execution. |
| Deliverables | Test Phase; Deliverables / Activities. Before Testing; Prioritized test cases Requirement Traceability Matrix (RTM) Test scripts Test data. During Testing; Test case and script execution Defect logging and tracking Test progress monitoring. After Testing; Test execution reports Bug reports Test metrics: - Requirement / user story coverage - Defect severity distribution - Defect detection rate. |