# Risk-Based Priority Matrix

| What RBPM Combines | - Potential Risks from RTM (Requirement Traceability Matrix) - Risk Impact & Likelihood analysis - Business Criticality (Must-Have vs Should-Have) - Security & E-commerce Vulnerabilities from OWASP Top 10: https://owasp.org/Top10/2025/ |  |  |  |
| --- | --- | --- | --- | --- |
| Risk Score Formula | Risk Score = (Impact Score) * (Likelihood Score) Risk Factors: Impact (1-5), Likelihood (1-5) The risk score is used as a guideline for relative test execution prioritization. |  |  |  |
| Risk Levels | Critical (P0) - Risk Score: 20 - 25 - Impact: Immediate business loss - Frequency: High - Fix urgency: ASAP | High (P1) - Risk Score: 12 - 19 - Impact: Significant business disruption - Frequency: Medium - Fix urgency: High | Medium (P2) - Risk Score: 6 - 11 - Impact: Moderate business impact - Frequency: Medium-Low - Fix urgency: Standard | Low (P3) - Risk Score: 1 - 5 - Impact: Low business impact - Frequency: Low - Fix urgency: Low |
| Risk Identification & Priority | Iteration 1 (Must-Have Requirements) REQ ID; Potential Risks; MoSCoW; Impact; Likelihood; Risk Score; Priority. REQ-014; Authentication failure; Must-Have; 5; 4; 20; P0. REQ-019; Payment processing failure; Must-Have; 5; 4; 20; P0. REQ-022; Authentication failure; Must-Have; 5; 4; 20; P0. REQ-021; Missing order records; Must-Have; 5; 3; 15; P1. REQ-023; Unauthorized access; Must-Have; 5; 3; 15; P1. REQ-001; Page load or routing failure; Must-Have; 4; 3; 12; P1. REQ-004; Incorrect filtering logic; Must-Have; 4; 3; 12; P1. REQ-008; Missing or incorrect product data; Must-Have; 4; 3; 12; P1. REQ-009; Data inconsistency; Must-Have; 4; 3; 12; P1. REQ-024; Invalid data creation; Must-Have; 4; 3; 12; P1. REQ-025; Data inconsistency; Must-Have; 4; 3; 12; P1. REQ-026; Residual data exposure; Must-Have; 5; 2; 10; P2. REQ-002; Broken navigation link; Must-Have; 3; 3; 9; P2. REQ-007; Broken product link; Must-Have; 3; 3; 9; P2. REQ-016; Broken access flow; Must-Have; 4; 2; 8; P2. REQ-017; Data persistence failure; Must-Have; 4; 2; 8; P2. REQ-005; Filter state not reset; Must-Have; 3; 2; 6; P2. REQ-006; User confusion due to empty results; Must-Have; 2; 3; 6; P2. REQ-011; Session handling issues; Must-Have; 3; 2; 6; P2. REQ-012; Homepage rendering issues; Must-Have; 3; 2; 6; P2. REQ-013; Broken redirect; Must-Have; 3; 2; 6; P2. Iteration 2 (Should-Have Requirements) REQ ID; Potential Risks; MoSCoW; Impact; Likelihood; Risk Score; Priority. REQ-010; Session persistence failure; Should-Have; 4; 3; 12; P1. REQ-020; Missing confirmation; Should-Have; 4; 3; 12; P1. REQ-015; Improper error handling; Should-Have; 3; 3; 9; P2. REQ-003; Incorrect access restriction; Should-Have; 4; 2; 8; P2. REQ-027; Incorrect role assignment; Should-Have; 4; 2; 8; P2. REQ-018; Session sync issues; Should-Have; 3; 2; 6; P2. |
| Risk Assessment & Mitigation Strategy | Security (Critical – P0) - Related Requirements: REQ-014, REQ-019, REQ-022 - Risk Characteristics: - Authentication and payment processing failures - Direct risk of data breach, financial loss, and system compromise - Mitigation Strategy: - Perform API-level security testing focusing on authentication, authorization, and payment endpoints - Validate access control, token handling, and data validation - Execute targeted exploratory testing around security edge cases and failure scenarios - Treat all P0 defects as release blockers requiring immediate resolution |  |  |  |
|  | Functional Risks (P1 – High) - Related Requirements: REQ-021, REQ-023, REQ-001, REQ-004, REQ-008, REQ-009, REQ-024, REQ-025, REQ-010, REQ-020 - Risk Characteristics: - Core business and transactional flows affected - Potential disruption to ordering, navigation, data integrity, and confirmation flows - Mitigation Strategy: - Conduct system testing and end-to-end testing - Validate data consistency, persistence, and error handling across integrated components - Prioritize regression testing for areas with frequent changes or dependencies |  |  |  |
|  | Usability Risks (P2) - Related Requirements: REQ-026, REQ-002, REQ-007, REQ-016, REQ-017, REQ-005, REQ-006, REQ-011, REQ-012, REQ-013, REQ-015, REQ-003, REQ-027, REQ-018 - Risk Characteristics: - Moderate impact on user experience and system stability - Workarounds generally available - Issues may affect usability, session behavior, and non-critical flows - Mitigation Strategy: - Apply exploratory and scenario-based testing to uncover usability gaps and edge cases - Perform focused regression testing on session handling, navigation, and UI behavior - Execute P2 testing after P0 and P1 stabilization, time permitting within the sprint |  |  |  |
| Test Execution Priority | Iteration 1 (Must-Have Requirements) P0 REQ-014, REQ-019, REQ-022 P1 REQ-021, REQ-023, REQ-001, REQ-004, REQ-008, REQ-009, REQ-024, REQ-025 P2 REQ-026, REQ-002, REQ-007, REQ-016, REQ-017, REQ-005, REQ-006, REQ-011, REQ-006, REQ-011, REQ-012, REQ-013 |  | Iteration 2 (Should-Have Requirements) P1 REQ-010, REQ-020 P2 REQ-015, REQ-003, REQ-027, REQ-018 |  |